OSFI Compliance Analyzer

Agentic AI Project — Implementation Plan

8-Week Build Plan  |  Taiman Siddiqui  |  May 2025

# 1. Project Overview

This project builds a production-grade agentic LLM system that audits Canadian bank risk management frameworks against OSFI (Office of the Superintendent of Financial Institutions) regulatory guidelines. A 3-agent LangGraph pipeline — Document Agent, Retrieval Agent, and Analysis Agent — processes publicly available bank disclosures and cross-references them against indexed OSFI guidelines to produce structured, per-clause compliance reports.

## Use Case

A Canadian bank's publicly disclosed risk management framework (e.g. RBC or TD annual report risk section) is submitted to the system. The system audits it clause-by-clause against OSFI Guideline E-23 (Model Risk Management), producing a PASS / PARTIAL / FAIL verdict per clause with evidence citations and plain-language explanations.

## Why This Use Case

- Directly relevant to BDO Canada's financial services audit and risk consulting practice

- OSFI E-23 is structured and numbered, making it easy to decompose into an auditable checklist

- All data sources are publicly available — reproducible and interview-ready

- Demonstrates the full AI engineer skill set: RAG, agentic orchestration, MLOps, cloud deployment

## Target Regulatory Corpus

| Document | Publisher | Why Included |
| --- | --- | --- |
| Guideline E-23 (Model Risk Management) | OSFI | Primary audit standard — structured, numbered principles |
| Guideline E-21 (Operational Risk) | OSFI | Broadens coverage beyond model risk |
| Guideline B-10 (Third Party Risk) | OSFI | Relevant to AI vendor/cloud dependencies |

## Company Policy Documents to Audit

| Source | Document Type | Access |
| --- | --- | --- |
| RBC Annual Report 2023 | Risk Management Framework section | Public — rbc.com |
| TD Bank Annual Report 2023 | Enterprise Risk Management section | Public — td.com |
| Scotiabank Annual Report 2023 | Model Risk & Operational Risk section | Public — scotiabank.com |

# 2. System Architecture

## 3-Agent LangGraph Pipeline

The workflow is a StateGraph with a conditional loop — not a supervisor pattern. The intelligence is in the Analysis Agent looping clause-by-clause and deciding when it has sufficient retrieved evidence before making a judgment.

| Agent | Role | Key Tools / Output |
| --- | --- | --- |
| Document Agent | Parses bank policy PDF, chunks into auditable claims, formulates retrieval queries per OSFI clause | Docling, LlamaIndex chunking → list of {clause_id, policy_chunk, retrieval_query} |
| Retrieval Agent | Hybrid vector + keyword search against indexed OSFI corpus in Pinecone. Exposed as a callable tool | Pinecone hybrid search (dense + BM25) → top-k OSFI excerpts with similarity scores |
| Analysis Agent | ReAct loop: for each clause, calls Retrieval Agent tool, evaluates alignment, outputs structured verdict | Azure OpenAI GPT-4o → {clause_id, verdict, evidence, reasoning, risk_severity} |

## LangGraph State Design

The shared state object flows through all nodes:

AuditState: { policy_chunks, osfi_checklist, current_clause_index, graded_results, retrieval_attempts, report }

The conditional edge after the Analysis Agent checks has_more_clauses — if True, the agent loops to process the next clause; if False, it routes to the Report node. This loop replaces the need for a supervisor.

## Conditional Retry Logic

Inside the Analysis Agent's ReAct loop, if the similarity score of retrieved chunks falls below a confidence threshold, the agent issues a second retrieval call with a reformulated query before making its verdict. This is logged as retrieval_attempts in state and tracked in MLflow, enabling experiments around retrieval quality vs. retry rate.

# 3. Tech Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Orchestration | LangGraph (StateGraph) | Multi-agent workflow, conditional loops, state management |
| LLM | Azure OpenAI GPT-4o | Document parsing, compliance grading, report generation |
| Embeddings | OpenAI text-embedding-3-small | Chunk vectorization for Pinecone |
| Vector DB | Pinecone (hybrid search) | OSFI corpus indexing and retrieval |
| Document Parsing | Docling + LlamaIndex | PDF ingestion, chunking, metadata extraction |
| Experiment Tracking | MLflow | Track prompt versions, retrieval metrics, eval scores per run |
| Backend API | FastAPI | Serve the compliance pipeline as an API endpoint |
| Containerization | Docker + Kubernetes (AKS) | Containerize services, deploy to Azure Kubernetes Service |
| CI/CD | GitHub Actions | Auto-deploy on push, run eval suite on each build |
| Frontend | Streamlit | Simple dashboard showing per-clause findings and risk heatmap |
| Evaluation | Custom harness + OSFI enforcement letters | Ground truth labels for grader agent accuracy |

# 4. Week-by-Week Implementation Plan

## Month 1 — Core Pipeline

Week 1: Data Acquisition & Corpus Preparation

- Download OSFI Guidelines E-23, E-21, B-10 as PDFs from osfi-bsif.gc.ca

- Download RBC, TD, Scotiabank annual report risk sections

- Parse all PDFs using Docling — extract clean text, preserve section structure

- Chunk OSFI documents by guideline principle/clause using LlamaIndex semantic chunking

- Manual review: build the OSFI E-23 audit checklist as a structured JSON file (clause_id, clause_text, requirement_summary) — this is a preprocessing step, not an agent

- Set up Pinecone index, embed OSFI chunks using text-embedding-3-small, upsert to Pinecone

- Test retrieval quality manually with 10 sample queries before building any agents

Week 2: Retrieval Agent + Document Agent

- Build Retrieval Agent as a callable tool: takes a query string, runs Pinecone hybrid search (dense + BM25 sparse), returns top-k chunks with scores

- Build Document Agent: ingests bank policy PDF, uses GPT-4o to map policy sections to OSFI clause IDs, outputs list of {clause_id, policy_chunk, retrieval_query}

- Unit test both agents independently with 5 OSFI clauses before wiring into LangGraph

- Set up MLflow tracking server locally — log retrieval scores and chunk counts per query

Week 3: Analysis Agent + LangGraph StateGraph

- Define AuditState TypedDict with all required fields

- Build Analysis Agent with ReAct loop: for each clause, call Retrieval Agent tool, evaluate policy chunk vs. OSFI excerpt, output structured verdict {verdict, evidence, reasoning, risk_severity}

- Implement confidence threshold logic — if max similarity score < 0.75, reformulate query and retry once

- Wire all three agents into LangGraph StateGraph with conditional loop edge (has_more_clauses)

- Run end-to-end test on 5 clauses from OSFI E-23 vs. RBC annual report

Week 4: Evaluation Framework

- Source 5-10 OSFI supervisory enforcement letters and published investigation findings as ground truth — these document real non-compliance cases with specific clause references

- Label a test set: for each company/clause pair in the ground truth, annotate expected verdict (PASS / PARTIAL / FAIL)

- Run pipeline against test set, compute precision, recall, and F1 per verdict class

- Log all eval metrics to MLflow with associated prompt version, retrieval top-k, and chunk size

- Run first comparison experiment: dense-only retrieval vs. hybrid — does hybrid reduce retry rate?

## Month 2 — MLOps, Deployment & Polish

Week 5: FastAPI Backend + Docker

- Wrap LangGraph pipeline in a FastAPI endpoint: POST /audit accepts {company_name, policy_pdf} returns {compliance_report}

- Add async streaming support — stream per-clause verdicts as they are generated rather than waiting for full report

- Dockerize: write Dockerfile for the FastAPI app, docker-compose for FastAPI + MLflow + Pinecone client

- Test full Docker stack locally end-to-end

Week 6: Kubernetes Deployment on Azure

- Write Kubernetes manifests: Deployment, Service, ConfigMap, and HorizontalPodAutoscaler for the FastAPI service

- Deploy to Azure Kubernetes Service (AKS) — use Azure CLI to provision cluster

- Configure Azure OpenAI and Pinecone credentials as Kubernetes Secrets

- Set up Ingress controller for external access

- Verify end-to-end pipeline runs correctly on AKS with a live audit request

Week 7: CI/CD + MLflow Experiments

- Set up GitHub Actions workflow: on push to main, build Docker image, push to Azure Container Registry, deploy to AKS

- Add automated eval step in CI pipeline: run test set through pipeline, assert precision > threshold, fail build if not

- Run 3 MLflow experiments comparing: GPT-4o vs. GPT-3.5-turbo, top-k=3 vs. top-k=5, chunk_size=512 vs. chunk_size=1024

- Document experiment results in a findings table — this is your key portfolio talking point

Week 8: Frontend Dashboard + Documentation

- Build Streamlit dashboard: upload policy PDF, trigger audit, display per-clause results with color-coded verdicts (green/yellow/red), risk severity heatmap, and overall compliance score

- Add report export: download findings as structured JSON and PDF summary

- Write comprehensive README: architecture diagram, setup instructions, experiment results, example output

- Record a 3-minute demo video walking through a live audit of RBC vs. OSFI E-23

- Final cleanup: ensure all credentials are in environment variables, repo is public and reproducible

# 5. Evaluation Strategy

Rigorous evaluation is what separates this from a demo. The goal is to quantitatively measure the Analysis Agent's grading accuracy against ground truth labels derived from real OSFI enforcement actions.

## Ground Truth Sources

- OSFI supervisory letters (public, available at osfi-bsif.gc.ca)

- Office of the Superintendent published enforcement actions citing specific guideline violations

- OPC investigation findings for any PIPEDA-adjacent clauses

## Metrics Tracked in MLflow

| Metric | What It Measures | Target |
| --- | --- | --- |
| Grader Precision | Of clauses flagged FAIL, how many are truly non-compliant | > 0.80 |
| Grader Recall | Of truly non-compliant clauses, how many are caught | > 0.75 |
| Retrieval Retry Rate | % of clauses requiring a second retrieval call | < 20% |
| Mean Retrieval Score | Average Pinecone similarity score of top-1 result | > 0.80 |
| End-to-End Latency | Time to complete full audit of one company policy | < 60 seconds |

## Key Experiments to Run

- Dense-only vs. hybrid retrieval: does BM25 sparse component reduce retry rate?

- GPT-4o vs. GPT-3.5-turbo on grading accuracy: cost vs. quality tradeoff

- Chunk size 512 vs. 1024 tokens: which produces higher retrieval scores for OSFI clauses?

- Prompt template v1 vs. v2: structured JSON output vs. chain-of-thought — which improves grader precision?

# 6. Interview Talking Points

## Architecture Decision: Why 3 Agents, Not 5

"I started with a 5-agent design including a separate Regulatory Mapping Agent and Risk Scoring Agent. I simplified to 3 because the mapping step is deterministic preprocessing — it doesn't need LLM reasoning — and risk severity is just a structured output field of the grader, not a separate reasoning step. Simpler graphs are more auditable, which matters in a compliance context."

## Architecture Decision: Why No Supervisor

"A supervisor pattern adds value when routing between agents is dynamic. My workflow is always Document → Retrieval → Analysis. The conditional logic lives inside the Analysis Agent's ReAct loop, not at the graph routing level. A supervisor here would just be an extra LLM call rubber-stamping a fixed sequence."

## Evaluation Story

"I validated the Analysis Agent against real OSFI enforcement letters — these are public documents that record actual bank non-compliance with specific guideline clauses. That gave me ground truth labels so I could measure grader precision and recall, not just eyeball the outputs. I ran 4 MLflow experiments comparing retrieval strategies and prompt versions, which informed the final production configuration."

## Canadian Relevance

"I chose OSFI E-23 specifically because it's the regulatory standard Canadian banks are most actively audited against for AI and model risk. BDO's financial services clients face exactly this compliance challenge. The system I built is essentially a prototype of an audit tool BDO could offer as a service."

# 7. Final Deliverables

| Deliverable | Description |
| --- | --- |
| GitHub Repository (public) | Full source code, Dockerfiles, K8s manifests, CI/CD workflows, README with architecture diagram |
| MLflow Experiment Results | Logged runs from 4 experiments with metrics, parameters, and comparison charts |
| Streamlit Dashboard | Live demo: upload PDF, run audit, view per-clause compliance findings |
| Compliance Report Sample | Example JSON + PDF output from auditing RBC risk framework vs. OSFI E-23 |
| Demo Video (3 min) | Walkthrough of live audit, architecture explanation, and experiment results |